## Slide 1
3 days to submission
SmartWasteAI
Round 2 Mentoring Session
A Federated, Explainable AI Framework for Predictive Waste Management with Informal Sector Integration.
Team AI4Earth Team Leader Housseni YABRE Theme Smart Waste Management Systems
Today 15 Aug · mentoring + kickoff (tonight) Tomorrow 16 Aug · backend + frontend build Then 17 Aug · integration + demo prep Deadline 18 Aug · Round 2 submission
Notes: OPEN (15 sec). Good morning / afternoon. I'm Housseni YABRE, team leader of AI4Earth. Our project is SmartWasteAI, submitted for Round 1 already, and today we're 3 days away from Round 2 submission on August 18. In the next few minutes I'll walk you through where we stand and where we need your help.

## Slide 2
01
Problem Statement
Why current smart waste fails
The waste crisis isn't a hardware problem. It's an intelligence problem.
3.4 B
tons of waste / year
by 2050 · World Bank
44 %
of global waste is organic
high fire & biohazard risk
< 20 %
recycled or composted
globally · World Bank
20 M+
informal waste pickers
invisible to city systems
BLIND BINS
Ultrasonic sensors detect fill level only. They cannot tell plastic from paper or organic. No sorting quality signal.
REACTIVE ROUTES
Trucks follow fixed schedules, not real needs. Half-empty pickups on one street, overflowing bins on another.
ORGANIC WASTE RISK
Wet organic waste + heat = fire + biohazard. No system today monitors gas, temperature and humidity together.
INFORMAL SECTOR IGNORED
20 M+ waste pickers worldwide handle roughly 60 % of urban recyclables. Yet no platform tracks or pays them.
Wasted fuel · low recycling · degraded urban hygiene · higher CO₂
Notes: PROBLEM STATEMENT (60 sec). Waste management worldwide is stuck at what we call connected bins. Existing platforms like Bigbelly, Enevo, Sensoneo detect fill level with ultrasonic sensors, but they are blind to what is actually inside the bin. They cannot measure sorting quality, they cannot predict overflow, and they cannot explain their alerts to municipal operators. The numbers are stark: 3.4 billion tons of waste per year by 2050 according to the World Bank. 44 percent of global waste is organic, which creates fire and biohazard risk when it accumulates in heat and humidity. Less than 20 percent of global waste is recycled or composted. And critically, over 20 million informal waste pickers worldwide handle roughly 60 percent of urban recyclables, yet no platform tracks or pays them. So the problem is not a hardware problem. It's an intelligence and integration problem.

## Slide 3
02
Proposed Solution
Three tiers + one social bridge
SmartWasteAI · A Federated, Multi-Agent, Explainable AI Framework for predictive urban waste management.
1
TIER 1 · EDGE (per bin)
Camera + YOLOv8n (INT8) → local waste classification | Ultrasonic · Load · Temp · Humidity · Gas → Raspberry Pi 4
2
TIER 2 · FEDERATED CLOUD
Flower FL server aggregates model weights (no raw data) | TimescaleDB stores telemetry | XGBoost forecasts fill
3
TIER 3 · DECISION LAYER
OR-Tools computes routes | SHAP explains dispatches | Digital Twin runs what-if scenarios | React dashboard
◆ BRIDGE · INFORMAL SECTOR
Worker mobile app scans bin QR → logs collection → auto-pays waste picker | the global waste economy's invisible base becomes tracked and rewarded.
WQS Waste Quality Score
DCPI Dynamic Priority Index
FL Federated Learning
XAI Explainable Engine
DT Digital Twin
Notes: PROPOSED SOLUTION (60 sec). Our answer is SmartWasteAI: a Federated, Multi-Agent, Explainable AI Framework for predictive urban waste management. It has three technical tiers plus one social bridge. Tier 1, at the edge, on each bin: a camera runs YOLOv8n locally, classifying each waste item before it falls in. Ultrasonic, load, temperature, humidity and gas sensors feed a Raspberry Pi. Tier 2, the federated cloud: bins collaboratively train a shared prediction model through Flower. Model weights are aggregated, raw images never leave the bin. TimescaleDB stores telemetry, XGBoost forecasts fill. Tier 3, the decision layer: OR-Tools computes optimized truck routes, SHAP explains every dispatch in natural language, and a Three.js Digital Twin simulates what-if scenarios before decisions are taken. The bridge is what makes us unique: a mobile app that integrates the world's 20 million informal waste pickers through QR-based collection tracking and automatic micropayments. Five named contributions: WQS, DCPI, Federated Learning, XAI, Digital Twin. No existing platform combines them.

## Slide 4
03
Current Progress
What we have advanced since Round 1
We deliberately spent the first phase on thinking through the build. This way the 72-hour sprint that starts tonight goes fast and clean.
1
WEB APP ARCHITECTURE
Complete design finalized: 6 dashboard modules, data flow, API contracts, database schema, module boundaries. The team knows exactly what to code, in what order.
2
ML MODELS · evaluated & selected
Comparative analysis of YOLOv8n vs. MobileNetV3 vs. EfficientNet-Lite on the target task. Model chosen. Fine-tuning strategy defined (frozen backbone, custom head, augmentation pipeline).
3
DATASET STRATEGY
TrashNet + TACO selected, class mapping to our 6 categories designed, augmentation plan written, train / val / test split policy set. Nothing labelled from scratch by hand.
4
IMPLEMENTATION ROADMAP
72-hour plan broken hour-by-hour across ML, backend, frontend and integration. Owner per task. Cut-line decided in advance: what ships, what stays as design.
⚠ Fully transparent: no repo, no code, no artifacts to show yet. Implementation kickoff is tonight.
Notes: CURRENT PROGRESS (60 sec). Since Round 1, we deliberately focused on thinking through the build before writing any code. Four concrete deliverables: First, the web application architecture is completely designed. Six dashboard modules specified, data flow mapped, API contracts drafted, database schema drafted. We know exactly what to code, in what order. Second, we evaluated candidate ML models. YOLOv8n against MobileNetV3 and EfficientNet-Lite on our target task. We chose YOLOv8n as primary. Fine-tuning strategy is defined step by step. Third, dataset strategy is locked in. We use TrashNet and TACO, we mapped their classes to our 6 waste categories, we wrote the augmentation plan, we set the train/val/test split policy. Nothing labeled from scratch by hand. Fourth, our implementation roadmap covers the next 72 hours hour by hour with owners and a pre-decided cut-line. I need to be fully transparent with you: no repo, no code, no artifacts to show yet. Implementation kickoff is tonight, right after this session. That is a deliberate choice — we did the thinking first.

## Slide 5
04
Technical Approach
ML pipeline · Web architecture · Stack
ML PIPELINE
YOLOv8n 3.2 M params · INT8 edge-ready PRIMARY · fine-tuned on TrashNet + TACO MobileNetV3-S 2.5 M · FALLBACK EfficientNet-B0 5.3 M · REJECTED (too heavy for edge)
FINE-TUNING STRATEGY
1.
Load pretrained YOLOv8n weights on COCO
2.
Replace detection head → 6 waste classes
3.
Freeze backbone · train head for 20 epochs
4.
Augment: rotation, flip, color jitter, mosaic
5.
Unfreeze + low-LR fine-tune for 30 epochs
6.
Evaluate: F1, per-class precision / recall
7.
Export INT8 TFLite for edge inference
WEB APPLICATION STACK
FRONTEND
React + Vite · Leaflet (map) · Recharts (dashboard) · Three.js (digital twin)
BACKEND
FastAPI + Uvicorn · REST endpoints per module · MQTT ingestion · ML inference wrapper
DATA + ML
PostgreSQL + TimescaleDB · YOLOv8n (fine-tuned) · XGBoost forecast · SHAP · OR-Tools
6 DASHBOARD MODULES
LIVE MAP
PREDICTION
ROUTES
DIGITAL TWIN
KPIs
ALERTS
Open-source · edge-first · privacy-preserving · target unit cost < $200 / bin · deployable anywhere in the world.
Notes: TECHNICAL APPROACH (90 sec). On the ML side: we selected YOLOv8n as our primary model. 3.2 million parameters, INT8 edge-deployable, open weights, state-of-the-art on small-object detection which fits waste classification well. MobileNetV3 is our fallback if YOLOv8n underperforms. We rejected EfficientNet-B0 as too heavy for edge deployment. Fine-tuning strategy is standard transfer learning: load pretrained YOLOv8n on COCO, replace the detection head for our 6 waste classes, freeze the backbone for the first 20 epochs to train the head, apply data augmentation including rotation, flip, color jitter and mosaic, then unfreeze with a low learning rate for 30 more epochs. Evaluation with F1 and per-class precision/recall. Final step: export to INT8 TFLite for edge inference. On the web application side: React with Vite for the frontend, Leaflet for the live map, Recharts for the dashboard, Three.js for the digital twin. FastAPI backend with REST endpoints per module, MQTT ingestion listener, an ML inference wrapper, and a DCPI plus XAI scoring service. Data layer is PostgreSQL with TimescaleDB extension for time-series telemetry. Six dashboard modules are fully specified: Live Map, Prediction, Route Planning, Digital Twin, KPIs, and Alerts + Audit Log. Everything open-source. Target unit cost under 200 dollars per bin when hardware is added later. Deployable anywhere.

## Slide 6
05
What We Plan to Build
72-hour build plan, cut-line pre-decided
DAY 1 15 Aug (tonight)
▸
Repo scaffolded on GitHub + CI green
▸
YOLOv8n fine-tuning launched on TrashNet + TACO
▸
FastAPI skeleton + DB schema migrated
▸
React project bootstrapped + routing
▸
Sensor simulator v0 (bin telemetry stream)
DAY 2 16 Aug
▸
Fine-tuning run completed → F1 + confusion matrix
▸
Backend REST endpoints per module wired
▸
Live map + prediction module functional (mock data)
▸
DCPI scoring service coded
▸
First end-to-end call: ML → API → UI
DAY 3 17 Aug
▸
Integration + polishing + edge cases
▸
Route optimizer + SHAP explanations wired
▸
Digital Twin module (basic what-if scenario)
▸
Deployment demo (local + short video record)
▸
Presentation deck + submission materials
18 Aug · Submission gate Working demo (local) · short video walkthrough · updated deck · code repository link. What ships is decided in advance, no last-minute scope creep.
Notes: WHAT WE PLAN TO BUILD (90 sec). In the next 72 hours, we build a working end-to-end demonstration. Day 1, tonight, right after this session: we scaffold the repo on GitHub with CI green. We launch the YOLOv8n fine-tuning run on TrashNet plus TACO. We stand up the FastAPI backend skeleton and migrate the database schema. We bootstrap the React project with routing. We code the sensor simulator version zero, so we have a bin telemetry stream flowing. Day 2, tomorrow, 16 August: the fine-tuning run completes, we generate F1 and confusion matrix. We wire the backend REST endpoints per module. We get the live map and prediction module functional with mock data. We code the DCPI scoring service. And critically, we achieve the first end-to-end call: ML classifies, backend receives, UI displays. Day 3, 17 August: we integrate, polish, handle edge cases. We wire in the route optimizer with SHAP explanations. We add a basic Digital Twin what-if scenario. We prepare the deployment demo, record a short video walkthrough, and finalize the presentation deck and submission materials. 18 August is the submission gate. What ships is decided in advance: ML pipeline, web app, sensor simulator, working end-to-end demo. What stays as design plus stub: full Federated Learning multi-round training, and the waste-picker mobile app. No last-minute scope creep.

## Slide 7
06
Challenges We Are Facing
Honest gaps + where we need you
⚠ Our known gaps
×
No physical bin No Raspberry Pi + sensors procured. Edge tier demonstrated via simulator, not hardware.
×
No repo yet Implementation starts tonight. No commits, no CI history to show today.
×
Federated Learning depth FL POC likely stays as architecture + code stub. Not enough hours for a full multi-round demo.
×
Waste-picker mobile app Mobile companion app stays as design + API contract, not a shipped React Native build.
×
Dataset labeling depth No custom-labeled local waste dataset. We rely on TrashNet + TACO.
×
NGO / field partner No confirmed pilot partner yet for the informal-sector bridge.
★ What we ask of you
▸
Validate the software-first pivot Given 3 days, is our cut-line (ML pipeline + web app, simulator instead of hardware) the right one?
▸
Sharpen the ML approach Is our fine-tuning strategy on YOLOv8n + TrashNet + TACO the right path? Anything we are missing?
▸
Guide the FL story How do we present the Federated Learning contribution honestly, given it will be design + stub not a full demo?
▸
Post-hackathon next steps If we place well, what does the paper track look like? Which IEEE venue fits? Any reviewer contacts?
▸
Any resource unlock Access to a Pi + sensor kit (even post-submission) for a v2 demo. Any NGO connection for a pilot.
We would rather show you the honest state and get sharp guidance than dress up something we have not built.
Notes: CHALLENGES WE ARE FACING (90 sec). I want to be completely honest about what we do not have. First, no physical bin. No Raspberry Pi, no sensors procured. The edge tier will be demonstrated through our sensor simulator, not real hardware. Second, no code repository yet as of today. Implementation kicks off tonight after this session. Third, the Federated Learning contribution will likely stay as designed architecture plus a code stub. 72 hours is not enough for a proper multi-round federated benchmark with convergence curves. Fourth, the waste-picker mobile app stays as design plus API contract, not a shipped React Native build. Fifth, we depend on public datasets TrashNet and TACO. No custom-labeled local waste data. Sixth, no confirmed NGO or municipal partner yet for the informal-sector bridge pilot. Where we need your help, five specific asks: One: validate our software-first cut-line. Given 3 days, is our decision to prioritize ML pipeline plus web app plus simulator, instead of physical hardware, the right one? Two: sharpen our ML approach. Is our fine-tuning strategy on YOLOv8n with TrashNet and TACO the right path? Anything we are missing? Three: guide the Federated Learning story. How do we present this contribution honestly, given it will be design plus stub not full demo? Four: post-hackathon next steps. If we place well, what does the paper track look like? Which IEEE venue fits? Any reviewer contacts? Five: any resource unlock. Post-submission access to hardware for a v2. Any NGO connection for a pilot. We would rather show you the honest state and get sharp guidance than dress up something we have not built.

## Slide 8
07
Closing
Thank you
The framework is thought through.
The build starts tonight.
Round 1 gave us the framework. The last weeks gave us the architecture + ML strategy. The next 72 hours give us a working prototype. What we bring you today is the plan we execute, not marketing.
GUIDANCE
Validate the cut-line for the 72 hours. Sharpen ML and FL narratives.
RESOURCES
Any post-submission access to Pi + sensors for a v2. Dataset pointers.
CONNECTIONS
NGO or municipal contact for the pilot. IEEE reviewer / venue advice.
Team AI4Earth · Housseni YABRE (Team Leader) · SmartAIthon 2026 · Smart Waste Management Systems
Notes: CLOSING (30 sec). To summarize: the framework is thought through, the build starts tonight, and we know exactly what will and will not ship on August 18. We are asking for three things from you today: guidance on our cut-line and technical narratives, any resource unlock for a v2 demo, and any connection for the informal-sector pilot. Thank you for your time. Happy to take questions.